# Q1 Project Report

# 1. Executive Summary

This report covers the development progress of the WantamDrinks platform during Q1 2026. WantamDrinks is a drinks ordering and inventory management platform serving customers, branch staff, and administrators through a unified web-based interface.

Q1 delivery spanned two layers of the stack: a fully functional front-end across three surfaces (public landing page, customer ordering dashboard, and admin control panel), and the complete Django back-end data layer comprising all core models, validation logic, and database optimization. All 45 planned features for this quarter have been successfully completed.

# 2. Project Overview

WantamDrinks streamlines the drinks ordering experience for customers while giving administrators full visibility into stock, sales, and branch operations. The platform is built as a multi-role system with distinct interfaces for customers and admins, backed by a Django REST framework with M-Pesa payment integration.

| Project Name | WantamDrinks |
| --- | --- |
| Reporting Period | Q1 2026 (March – April) |
| Report Date | April 2026 |
| Project Stage | Front-End Complete + Back-End Data Layer Complete |
| Back-End Stack | Django (Python) — PostgreSQL |
| Front-End Stack | HTML / Tailwind CSS / Vanilla JavaScript |
| Payment Integration | Safaricom M-Pesa Daraja API (STK Push) |

# 3. Q1 Progress Summary

The table below summaries feature delivery for Q1 2026:

| Front-End Features Planned | 27 |
| --- | --- |
| Back-End Features Planned | 19 |
| Total Features Planned | 46 |
| Features Completed | 46 |
| Features Pending | 0 |
| Overall Completion Rate | 100% |

The quarter achieved a 100% delivery rate across both front-end and back-end. The data layer is fully modelled and database-ready, with all validation logic, index strategy, and constraint enforcement in place.

# 4. Front-End Features Delivered

The front-end covers three surfaces: a public-facing landing page, a customer ordering dashboard, and a comprehensive admin control panel.

## 4.1  Authentication & User Management

- Landing Page — Public homepage introducing WantamDrinks to new visitors.

- User Registration — Account creation with display name, phone, email, and password validation.

- User Login — Secure login using email and password credentials.

- Forgot Password — Email-based recovery flow for locked-out users.

- Password Reset — Token-based form to securely set a new password.

- Profile Management — Logged-in users can update their username, email, and phone number.

## 4.2  Customer Dashboard

- Customer Dashboard — Personalized hub giving access to catalogue, order flow, and history.

- Drink Catalogue — Product grid with live search filter.

- Branch Selection — Dropdown to choose a branch before placing an order.

- Order Placement — Cart-style interface for selecting products and quantities.

- Order Summary — Real-time running total in KES before confirming the order.

- Payment Flow — Integrated step connecting order confirmation to the payment processor.

- Order History — Table of past orders with branch, items, total, and date.

- Payment History — Full log of payments including receipt numbers and statuses.

## 4.3  Admin Dashboard

- Admin Dashboard — Live KPI overview: total users, today's orders, revenue, and active alerts.

- User Management — View and add user accounts with role assignment.

- Branch Management — Create and manage branches with location, manager, and contact info.

- Product Management — Manage the drinks catalogue including KES pricing.

- Inventory Management — Track current stock levels with configurable alert thresholds.

- Restock Module — Per-branch tool to add stock units from the admin panel.

- Transaction Monitoring — Admin view of all orders and payments with status filtering.

- Analytics (Daily) — Daily units sold and revenue per product.

- Analytics (Monthly) — Monthly aggregated sales and revenue reports.

- Stock Alerts System — Automated alerts with LOW/CRITICAL severity and resolution tracking.

- Inventory Scanner — On-demand scan flagging low-stock products across all branches.

- Live Data Refresh — Dashboard auto-refreshes every 30 seconds.

- Alert Notification Bar — Persistent banner for critical system messages on both dashboards.

# 5. Back-End Features Delivered

The back-end data layer was built with Django and consists of 8 models across 7 apps. All models include field-level validation, database indexes, and unique constraints.

## 5.1  User Management  (users app)

- CustomUser Model — Extends Django's AbstractUser with a unique WNT-XXXXXX auto-ID, Gmail-only email enforcement, and Kenyan phone number validation (07/01XXXXXXXX).

- Email as Login Identifier — USERNAME_FIELD set to email; first-class login via email rather than username.

- Auto User ID Generation — Collision-safe loop generates unique WNT-XXXXXX IDs on every new user record.

- Gmail Validator — Custom validator rejects any email not ending in @gmail.com at the model layer.

- Phone Validator — RegexValidator shared across the users and payments apps enforcing the Kenyan 10-digit format.

## 5.2  Products & Branches  (products / branches apps)

- Product Model — Drink catalogue with custom product_id primary key, predefined name choices (Coke, Fanta, Sprite), KES price, and image filename reference.

- Branch Model — Branch records with custom branch_id primary key, manager name and phone, location, and is_active flag for soft-disable.

## 5.3  Inventory  (inventory app)

- Inventory Model — Tracks per-branch, per-product stock with a configurable low_stock_threshold. Includes is_low and is_in_stock computed properties for alert logic.

- RestockLog Model — Immutable audit trail recording who restocked, quantity added, and before/after stock snapshots. Uses PROTECT to prevent log deletion.

- Unique Constraint — One inventory record per branch-product pair enforced at the database level.

## 5.4  Orders  (orders app)

- Order Model — Customer orders with auto-generated ORD-XXXXXX IDs, branch foreign key, PENDING / COMPLETED / FAILED status, and an M-Pesa transaction_id reference field.

- OrderItem Model — Line items linking an order to a product, storing quantity and price_at_purchase as a snapshot so historical accuracy is maintained even if pricing changes.

- Auto Order ID — Collision-safe retry loop generates unique ORD-XXXXXX IDs; order survives user deletion (SET_NULL).

## 5.5  Payments  (payments app)

- Payment Model — Full M-Pesa STK Push record: checkout_request_id, merchant_request_id, receipt_number, raw_callback JSON field, and failure_reason text.

- Payment Validation — clean() enforces that payment amount must exactly match the linked order's total_price before any save, preventing partial payments from reaching M-Pesa.

- Auto Payment ID — Collision-safe loop generates unique PAY-XXXXXX IDs on every new payment.

## 5.6  Stock Alerts  (alerts app)

- StockAlert Model — Alert records with LOW / CRITICAL severity choices and a stock snapshot (stock_at_alert, threshold) captured at trigger time so the alert is self-contained even if inventory changes later.

- Resolution Tracking — is_resolved, resolved_at, and resolved_by (FK to user) fields enable full alert lifecycle management from the admin dashboard.

## 5.7  Analytics  (analytics app)

- DailySalesReport Model — Snapshot of total_sold and total_revenue per branch-product-date combination. Unique constraint prevents duplicate records for the same day.

- MonthlySalesReport Model — Monthly rollup of sales and revenue per branch-product-year-month. Separate year and month integer fields enable simple Django ORM filtering.

## 5.8  Database Optimization

- Composite Indexes — Multi-column indexes across all models are tuned for the most common query patterns: analytics by date, admin filters by branch or product, and audit queries by timestamp.

- UniqueConstraints — Database-level uniqueness enforced on inventory (branch-product), order items (order-product), daily reports (branch-product-date), and monthly reports (branch-product-year-month).

- Index on is_resolved — Indexed separately on StockAlert because it is the primary filter used on every admin alert query (filter(is_resolved=False)).

# 6. Complete Feature Delivery Table

The table below lists all 46 features planned and delivered in Q1 2026 across front-end and back-end:

| # | Feature | Module | Description | Status |
| --- | --- | --- | --- | --- |
| 1 | Landing Page | Front-End / Auth | Public homepage introducing WantamDrinks to new visitors | ✔ Done |
| 2 | User Registration | Front-End / Auth | Account creation with display name, phone, email and password | ✔ Done |
| 3 | User Login | Front-End / Auth | Secure login form with email and password | ✔ Done |
| 4 | Forgot Password | Front-End / Auth | Email-based recovery flow for locked-out users | ✔ Done |
| 5 | Password Reset | Front-End / Auth | Token-based form to set a new password | ✔ Done |
| 6 | Profile Management | Front-End / Customer | Update username, email, and phone from the dashboard | ✔ Done |
| 7 | Customer Dashboard | Front-End / Customer | Personalized hub for catalogue, orders, and history | ✔ Done |
| 8 | Drink Catalogue | Front-End / Customer | Searchable product grid with live filter | ✔ Done |
| 9 | Branch Selection | Front-End / Customer | Dropdown to choose a branch before ordering | ✔ Done |
| 10 | Order Placement | Front-End / Customer | Cart-style interface with product quantities | ✔ Done |
| 11 | Order Summary | Front-End / Customer | Real-time KES total before confirming | ✔ Done |
| 12 | Payment Flow | Front-End / Customer | Payment step linked to order confirmation | ✔ Done |
| 13 | Order History | Front-End / Customer | Table of past orders with branch, items, and total | ✔ Done |
| 14 | Payment History | Front-End / Customer | Full log of payments with receipt numbers and status | ✔ Done |
| 15 | Admin Dashboard | Front-End / Admin | Live KPI overview: users, orders, revenue, alerts | ✔ Done |
| 16 | User Management UI | Front-End / Admin | View and add user accounts with role assignment | ✔ Done |
| 17 | Branch Management UI | Front-End / Admin | Create branches with location, manager, and contact | ✔ Done |
| 18 | Product Management UI | Front-End / Admin | Manage drink products and KES pricing | ✔ Done |
| 19 | Inventory Management UI | Front-End / Admin | Track stock levels with configurable thresholds | ✔ Done |
| 20 | Restock Module UI | Front-End / Admin | Per-branch restocking tool to add units | ✔ Done |
| 21 | Transaction Monitoring UI | Front-End / Admin | Admin view of all orders and payments with filters | ✔ Done |
| 22 | Analytics — Daily UI | Front-End / Admin | Daily units sold and revenue per product | ✔ Done |
| 23 | Analytics — Monthly UI | Front-End / Admin | Monthly aggregated sales and revenue report | ✔ Done |
| 24 | Stock Alerts UI | Front-End / Admin | Low-stock alerts with severity and resolution tracking | ✔ Done |
| 25 | Inventory Scanner UI | Front-End / Admin | On-demand scan flagging low-stock items | ✔ Done |
| 26 | Live Data Refresh | Front-End / Admin | Dashboard auto-refreshes every 30 seconds | ✔ Done |
| 27 | Alert Notification Bar | Front-End / Shared | Persistent banner for critical system messages | ✔ Done |
| 28 | CustomUser Model | Back-End / Users | Extended AbstractUser with unique WNT-ID, Gmail-only email, and Kenyan phone validation | ✔ Done |
| 29 | Gmail Validation | Back-End / Users | Enforces @gmail.com-only registration at model level | ✔ Done |
| 30 | Phone Validation | Back-End / Users | Validates 07/01XXXXXXXX format on both user and payment models | ✔ Done |
| 31 | Auto User ID | Back-End / Users | Generates unique WNT-XXXXXX IDs automatically on user creation | ✔ Done |
| 32 | Product Model | Back-End / Products | Drink catalogue with product ID, name choices, price, and image filename | ✔ Done |
| 33 | Branch Model | Back-End / Branches | Branch records with custom ID, manager info, location, and active flag | ✔ Done |
| 34 | Inventory Model | Back-End / Inventory | Per-branch, per-product stock tracking with low-stock threshold and is_low / is_in_stock properties | ✔ Done |
| 35 | RestockLog Model | Back-End / Inventory | Audit trail recording who restocked, how many units, and before/after stock snapshots | ✔ Done |
| 36 | Order Model | Back-End / Orders | Customer orders with auto-generated ORD-XXXXXX IDs, branch FK, status, and M-Pesa transaction reference | ✔ Done |
| 37 | OrderItem Model | Back-End / Orders | Line items linking an order to a product with quantity and price-at-purchase snapshot | ✔ Done |
| 38 | Auto Order ID | Back-End / Orders | Generates unique ORD-XXXXXX IDs automatically, with collision-safe retry loop | ✔ Done |
| 39 | Payment Model | Back-End / Payments | Full M-Pesa STK push record: checkout request ID, merchant ID, receipt number, raw callback JSON, and failure reason | ✔ Done |
| 40 | Payment Validation | Back-End / Payments | clean() enforces payment amount must exactly match order total before saving | ✔ Done |
| 41 | Auto Payment ID | Back-End / Payments | Generates unique PAY-XXXXXX IDs automatically on payment creation | ✔ Done |
| 42 | StockAlert Model | Back-End / Alerts | Alert records with LOW/CRITICAL severity, stock snapshot at trigger time, and resolution tracking (resolved_by, resolved_at) | ✔ Done |
| 43 | DailySalesReport Model | Back-End / Analytics | Snapshot of units sold and KES revenue per branch-product-date combination with unique constraint | ✔ Done |
| 44 | MonthlySalesReport Model | Back-End / Analytics | Monthly rollup of sales and revenue per branch-product-year-month with unique constraint | ✔ Done |
| 45 | Composite DB Indexes | Back-End / Database | Multi-column indexes across all models optimized for analytics, audit, and filter queries | ✔ Done |
| 46 | UniqueConstraints | Back-End / Database | DB-level uniqueness enforced on inventory, order items, daily and monthly reports | ✔ Done |

# 7. Next Steps — Q2 2026

With both the front-end and back-end data layer complete, Q2 2026 will focus on:

- End-to-End Testing — Full user journey testing across customer ordering and admin management flows.

- Deployment — Stage and deploy to a production environment (likely Railway or Render for Django + PostgreSQL).

# 8. Conclusion

Q1 2026 marks a strong foundation milestone for WantamDrinks. All 45 features — spanning the complete front-end and the full Django back-end data layer — were delivered on schedule. The platform architecture is well-defined, the database schema is production-ready, and the project is positioned to move into API development and full-stack integration in Q2.

Prepared by the WantamDrinks Development Team  |  April 2025